# MetalTracker v0.1.7 Testing

## On Open

### Layout

#### Requirements

- Layout - TitlePage

- Title bar – No Bar

- Action Bar – No Action Bar

- Footer – No footer

#### Issues

- No current issues

### Content

#### Requirements

- Display:

  - Logo

  - Application Title

  - the application version for non-production release versions

  - the screen name (Sign In)

  - Sign Up (see Sign Up for detailed requirements)

  - Sign In with Google (see Sign In for detailed requirements)

  - Sign In with Apple (see Sign In for detailed requirements)

  - Sign In with Email / Password (see Sign In for detailed requirements)

    - Email

    - Password

    - View Password

  - Forgot Password (see Sign In for detailed requirements)

- Actions:

  - Sign Up with Google triggers Google authentication

  - Sign Up with Apple triggers Apple authentication

  - When Signing Up with Email / Password the app / browser will ask if you want to save the credentials for future use (standard browser feature)

#### Issues

- No current issues

## Sign Up

### Layout

#### Requirements

- Layout - TitlePage

- Title Bar – No Title Bar

- Action Bar – No Action Bar

- Footer – No Footer

#### Issues

- No current issues

### Content

#### Requirements:

- Display:

  - Logo

  - Application Title

  - the application version for non-production release versions

  - the screen name (Sign Up) with focus

  - Sign Up with Google

  - Sign Up with Apple

  - Sign Up with Email / Password

  - Create Account button

- Actions:

  - Sign Up with Google

    - Triggers Google authentication to create credential

    - Opens Onboarding to create user profile.

  - Sign Up with Apple

    - triggers Apple Authentication to create credential

    - Opens Onboarding to create user profile.

  - Email / Password

    - The user enters an email

    - The email must be unique

    - If the entered email is not unique:

      - The Username field should be made red

      - A message should appear under the email field saying “Email already exists.  Please either try a different email or sign in.”

      - The user will be unable to enter or confirm a password until the email is accepted.

    - The user enters a Password

    - The app checks the password quality and displays password criteria quality indicators.

    - The user confirms their password.

    - The user presses Create Account.

      - The Email and Password are saved to the database.

      - The Onboarding screen is opened.

#### Issues

- Sign Up with Google

  - “Continue with Google” needs to be replaced by “Sign Up with Google account”

  - The Google Icon should use google.png from our assets folder.

  - Clicking the button returns the error: {"code":400,"error_code":"validation_failed","msg":"Unsupported provider: provider is not enabled"}

- Sign Up with Apple

  - “Continue with Apple” needs to be replaced by “Sign Up with Apple account”;

  - Clicking the button returns the error: {"code":400,"error_code":"validation_failed","msg":"Unsupported provider: provider is not enabled"}

## Onboarding:

### Layout

#### Requirements

- Layout Screen – InputScreen

- Title Bar – Standard Title Bar

- Action Bar

  - Include Save Button

  - No Filter

  - No Sort

- Footer – No Footer

#### Issues

- No current issues

### Content

#### Requirements:

- Account Section

  - Layout = InputCardLayout

  - Display:

    - Email

      - Mandatory

      - Entered by user in the Sign Up Screen

      - Can be edited, but must remain unique.

      - Must follow email standards

      - User must verify email via responding to a verification email.

        - This requirement is PAUSED while testing.

    - Password

      - will use “***” hidden password format

      - Will have an edit option that opens an Edit Password widget

        - The user enters a Password

        - The app checks the password quality and displays password criteria quality indicators.

        - The user confirms their password.

        - The user saves the new password

- Profile Section

  - Username

    - Mandatory

    - Must be unique

    - Must be between 2 and 20 characters

    - Can be Alphanumeric

    - Cannot use special characters

  - First name

    - Optional

    - Uses Title case

    - Manually entered by user

  - Last name

    - Optional

    - Uses Title case

    - Manually entered by user

  - Phone number

    - Optional

    - Format should comply with international mobile phone number standards.

    - Manually entered by user

- Preferences section

  - Metal Type

    - Mandatory (at least 1)

    - Uses MetalTypeSelector

    - User selects the metal types they are interested in.

  - Local Retailers

    - Mandatory (at least 1)

    - Uses RetailerSelector

    - Only Public Retailers are displayed

    - Only Active Retailers are displayed

    - Against each retailer is a summary of the metal types and services they provide

    - User selects the local retailers they will use.

    - User can request a new retailer be established

      - Use completes the New Retailer Request form

  - Global Spot Providers

    - Optional

    - Uses ProviderSelector

    - User selects appropriate provider

    - User enters their API key

    - User presses “Add another” if they wish to configure another provider.

    - User can request a new Global Spot Provider

      - User completes the New Global Spot Provider Form

- A new user account must be approved by an Admin before they can log in. This requirement is for beta testing only and will be replaced by the email verification for production.

- Admin approvals should leverage existing change request services and not introduce anything new. New Account should be a Change Type that only requires approval.

### Issues:

- UI components have not yet been implemented.

- The process currently requires multiple screens that is cumbersome, it should be all incorporated into a single scrollable sectioned screen.

## Sign In

### Layout

#### Requirements

- Layout – TitlePage

- Header: No Header required.

- Footer: No footer required.

#### Issues:

- No current issues

### Content

#### Requirements:

- Display:

  - Logo

  - Application Title

  - the application version for non-production release versions

  - the screen name (Sign In) with focus

  - Sign In with Google

  - Sign In with Apple

  - Sign In with Email / Password

  - Sign In button

- Actions:

  - Sign In with Google

    - Triggers Google authentication to validate the user credentials

    - If authenticated open Home screen

    - Else display error

  - Sign Up with Apple

    - triggers Apple Authentication to validate the user credentials

    - If authenticated open Home screen

    - Else display error

  - Email / Password

    - The user enters an email & password

    - If authenticated open Home screen

    - Else display error:

    - Future requirement

      - Allow 5 failed attempts before locking the user account.

      - On first occurrence of locked account within 24 hours the account will unlock after 15 minutes

      - On the second occurrence of locked account within 24 hours the account will unlock after 1 hour

      - On the third occurrence of a locked account within 24 hours the user will be required to Submit an Unlock Account Request.

        - The Unlock Account Request will trigger and email to the user’s email address with a link to unlock the account.

        - When the user opens the email and clicks the link they will be taken to the Change Password screen and forced to change their password.

#### Issues:

- Sign In with Google

  - “Continue with Google” needs to be replaced by “Sign In with Google account”

  - The Google Icon should use google.png from our assets folder.

  - Clicking the button returns the error: {"code":400,"error_code":"validation_failed","msg":"Unsupported provider: provider is not enabled"}

- Sign Up with Apple

  - “Continue with Apple” needs to be replaced by “Sign In with Apple account”;

  - Clicking the button returns the error: {"code":400,"error_code":"validation_failed","msg":"Unsupported provider: provider is not enabled"}

## Home Screen

### Layout

#### Requirements:

- Layout

  - SummaryScreen

  - No titles on the actual screen, titles should be in the encapsulated cards / widgets

- Title Bar:

  - Layout - TitleBar

  - Include application version after application title for version o.x.x.

- Action Bar:

  - Layout – ActionBar

  - Adjustments:

    - No Back button

    - Add BestPricesCard on left side

    - No Sort

- Footer – Standard

- Filter:

  - Layout – FilterLayout

  - Included Filters:

    - MetalType (MetalTypeSelector)

    - Retailer (RetailerSelector)

    - Global Spot Provider (ProviderSelector)

  - The filter should apply the User preferences for

    - MetalType

    - Retailer

    - Global Spot Provider

#### Issues

- Filter Icon appears in Title Bar not Action Bar

- Filter Display is inconsistent with other parts of the app.

- Provider is not in the filter

- The Filter count overlay on the Filter icon shows 1 even though it appears 6 filters are applied.

### Best Buys

#### Requirements

- Best Price should be a reusable card / widget that can be inserted into any screen as required.

- Best Price displays the best live prices across all user selected retailers for each user selected metal type and for the most recent capture date / time.

- Best Price display includes:

  - Line 1 = metal type icon | metal type icon | metal type icon

  - Line 2 = sell | buy | sell | buy | sell | buy

  - Line 3 = $bestsell | $bestbuy | $bestsell | $bestbuy | $bestsell | $bestbuy

  - Line 4 = Retailer Abb | Retailer Abb | Retailer Abb | Retailer Abb | Retailer Abb | Retailer Abb

- Best Price calculation only includes retailers and metals that are selected in the user settings. IE if the User only has Gold and Gold Secure selected than Best Price will show the Gold Secure price for Gold;   if the user has Gold & Silver metal types and GS, GBA and IMP selected then Best Price will calculate the best current price for gold and silver across those three retailers.

#### Issues:

- Best Prices does not appear to include User Settings in its calculation (eg: if I remove Imperial Bullion from my Retailers they still appear in the Best Price and they shouldn’t).

- In the same vein, when I remove Silver from my user preferences I still see best price for Silver.

### Portfolio Valuation (No Holdings)

#### Requirements:

- Layout

  - Card

  - Title: Portfolio Valuation

- No Holdings:

  - Display a message stating that the user does not have any holdings and that they should add holdings through the Holdings screen

- With Holdings:

  - Display a card that shows:

    - Current portfolio value for the current user

    - Total portfolio cost for the current user

    - Total Gain / loss $ (%) for the current user

      - Use Green font for Gain and Red for loss

    - % Movement up or down with an arrow

      - Use Green font for upward movement and red font for downward movement.

#### Issues:

- Because Best Price is not factoring in user selected Retailers the Best Price is Wrong and therefore the Valuation calculation is wrong.  If a User has no access to a particular Retailer (and therefore is not selected), that retailer should not factor into the Best Price, which is meant to reflect what the user can actually sell for.

- Movement indicator should be the same size as the Gain/Loss, but is currently too small to read.  It may need to be on its own line.

### Recent Live Prices:

#### Requirement:

- Layout:

  - Title: Live Prices

  - TableCard, with columns

    - Date/Time Captured (dd/MMM hh:ss)

    - Retailer Abbreviation

    - MetalType Icon + Product Profile Name (linked from Live Price)

    - Sell Price

    - Buyback Price

    - Font colour should be derived from the MetalType for each row

- Logic

  - Inputs:

    - User selected Retailer

    - User selected MetalType

  - For each user selected Retailer and MetalType display the most recent live prices in the database.

  - We should only ever display 1 metaltype per retailer.  Always get the most recent ONLY.

  - If the most recent data is more than 24 hours old it should appear lighter.

  - Sort the data by Date/time, Retailer, MetalType

#### Issues:

- The section title “Recent Live Prices” is inconsistent with the rest of the page.  Please change it to “Live Prices”.

- Last updated date is still out.  For example, its reporting 21 March 01:03 instead of 20 Mar 15:03.  This is the case for all cards.

- When a user has no Retailers selected the message “No live prices recorded yet.” Is wrong.  It should read “Please got to Settings and select your local retailers from the Retailer Preferences list to see you current Live Prices.

- We added a feature whereby if the retailer did not have live prices for today then it would still display them, but with a low focus and the date of the data.  This is not working.  At the time GBA had only old live data for Platinum, I have since changed the search string and GBA has been getting fresh live price data for a while, and yet the reference to the obsolete data still appears.

- The current format will not be sustainable as the number of retailers grows.  We should change the layout of this section now.

### Global Spot Prices:

#### Requirements:

- Layout:

  - Title: Global Spot Prices

  - TableCard, with columns

    - Date/Time Captured (dd/MMM hh:ss)

      - Left aligned

      - Base colour

    - Provider Name

      - Centre Aligned

      - Base Colour

    - MetalType Icon + MetalType Name (one column for each metaltype)

      - Content will be relevant global spot price

      - Centre aligned

      - MetalType colour

- Logic

  - Inputs:

    - User selected Global Spot Provider

    - User selected MetalType

  - For each user selected Provider and MetalType display the most recent Global Spot Price in the database.

  - We should only ever display 1 Global Spot Price per metaltype per provider.  Always get the most recent ONLY.

  - If the most recent data is more than 24 hours old it should appear lighter.

  - Sort the data by Date/time, Provider

- Use the base text colour (not gold) for the Provider name

#### Issues:

- Layout does not meet new layout controls

- Currently displays api timestamp not date / time captured.

- Centre align Gold, Silver, Platinum columns

- Format is not currently consistent with Live Prices and Local Spot Prices on the Home Screen

- The displayed providers does not seem to be affected by the User Preferences.  If I deactivate Metal.dev in my settings, it still displays on the home screen.

### Local Spot Prices

#### Requirement:

- Layout:

  - Title: Local Spot Prices

  - TableCard, with columns

    - Date/Time Captured (dd/MMM hh:ss)

      - Left aligned

      - Base colour

    - Retailer Abbr

      - Centre Aligned

      - Base Colour

    - MetalType Icon + MetalType Name (one column for each metaltype)

      - Content will be relevant global spot price

      - Centre aligned

      - MetalType colour

- Logic

  - Inputs:

    - User selected Local Spot Retailer

    - User selected MetalType

  - For each user selected Local Spot Retailer and MetalType display the most recent Local Spot Price in the database.

  - We should only ever display 1 Local Spot Price per metaltype per retailer.  Always get the most recent ONLY.

  - If the most recent data is more than 24 hours old it should appear lighter.

  - Sort the data by Date/time, Retailer

#### Issues:

- Layout does not meet new layout controls

- The displayed providers does not seem to be affected by the User Preferences.  If I Issues:

  - When a user has no Retailers selected the message “No local spot prices recorded yet.” Is wrong.  It should read “Please got to Settings and select your local retailers from the Retailer Preferences list to see you current Local Spot Prices.

  - The current format will not be sustainable as the number of retailers grows.  We should change the layout of this section now.

## Holdings

### General:

- Requirements:

  - Holdings are owned by users and must be consider private data only accessible by the owning user.

  - Product Profile screen should adopt the standard ListScreen.

- Issues:

  - Holdings screen has not yet adopted the improved UX/UI standards.

### Header:

- Requirements:

  - Title = Holdings

  - Standard Action bar with the following action buttons:

    - Add Holding

    - Filter

    - Sort

- Issues:

  - Filter button is attached to the holdings list and not the action bar.

  - No Sort button – Currently uses the legacy sort function.

### Filter:

- Requirements:

  - The Filter should follow the application standard filter scaffold and present the same look and feel for all included filters

  - The Filter should include elements for:

    - OpenDateRangeFilter (eg: Purchases after / Purchases before)

    - SetDateRangeFilter (eg: All, 30 Days, 90 Days, This Year, Last Year)

    - MetalTypeFilter

    - MetalFormFilter

    - PriceFilter (eg: min Price / Max Price)

    - ValueFilter (eg: min Value / Max Value)

    - GLRangeFilter (eg: min G/L % / max G/L %)

    - Active / Sold

- Issues:

  - Filter does not follow the conventions of the application and must be moved to the action bar.

  - Filter does not follow the Filter scaffold in its look and feel.

  - The Filter does not include all filter elements

### Sort:

- Requirements:

  - Sort should include elements for:

    - DateSort

    - MetalTypeSort

    - MetalFormSort

    - PriceSort

    - ValueSort

    - GLSort

- Issues:

  - Sort does not follow the conventions of the application and must be moved to the action bar.

  - Sort does not follow the Sort scaffold in its look and feel.

  - Sort does not include all the required Sort elements

### Portfolio Valuation

- Requirements:

  - Display a summary of the portfolio (active or sold).

  - Portfolio Valuation should be a common element that is usable across many screens

  - Display:

    - Total portfolio value (filtered by active or sold)

    - Total portfolio cost (filtered by active or sold)

    - Total Gain / loss $ (%) (filtered by active or sold)

- Issues:

### Holding list:

- Requirements:

  - The standard TableView element should be used to structure the table.

  - Holdings table should include columns for:

    - Date purchased

    - Metal type icon + holding name + (weight+unit)

    - Paid

    - Value

    - G/L $ (%)

  - Date should be left aligned, G/L should be right aligned, all other columns should be centre aligned.

  - The table should use the full screen width.

- Issues:

  - The table view is not consistent across the application.

  - The table does not appear to use the full width of the screen.

  - The column alignment needs to be corrected.

  - Filter does not follow convention and does not appear in the action bar.

  - Filter Elements need to be standardised and updated.

  - Sort needs to be refactored to the new sorting approach

### Add Holding:

- Requirement:

  - The original requirement for Add Holding was that the user would first select the retailer and metal_type and then choose the product from the filtered Product Listings. If no product listing exists then the user will create a manual holding. If a product listing is selected, the holding will be created using that product listing’s data (with manually accepting the default purchase date (today) and price (product listing price) required).  We moved to full manual add holding because we didn’t have product listings working.  Now we have Product listing mostly working we can implement this requirement.

  - The use will Select Retailer  select metal_type  select product_listing (filtered by retailer and metal_type)  enter purchased date & price.

  - Retailer Selector:

    - This should be first selection.

    - Retailer selection should use a common retailer selector function to ensure it looks and feels the same each time across the application.

  - MetalTypeSelector:

    - This should be second selection (only showing the metals the retailer sells)

    - Metal Type selection should use a common metal_type selector function to ensure it looks and feels the same each time across the application.

  - ProductListingSelector:

    - Must be third selector on the scree and only show product listings that are from the selected Retailer, and selected MetalType.

    - Product Listing selection should use a common product_listing selector function to ensure it looks and feels the same each time across the application.

    - If a Product Listing is selected its information (including linked product profile are used to create the holding record.

    - Purchase date will default to today (and is manually overwritable)

    - Purchase price will default to the product Listing price for the entered Purchase Date (and is manually overwritable).

    - There will be a “Create Manual Holding” option which will allow the user to create the holding manually without a selected Product Listing (use  the same pattern as was used for “create new product profile”)

      - The user will be required to Select Product Profile (or “create a new product profile”)  Enter Holding Name  Enter Purchase Date  Enter Purchase Price

  - ProductProfileSelector:

    - ONLY visible if “Create manual holding” is selected.

    - Product Profile selection should use a common product_profile selector function to ensure it looks and feels the same each time across the application.

- Issues:

  - The original requirement was forsaken while we developed product_listings, now it is time to bring it back and refactor the way we create a new holding.

### Holding Details (View/Edit)

- Requirements

  - Title = Holding Details

  - No Filter

  - No Sort

  - Action Buttons:

    - Copy Holding

    - Sell Holding

    - Delete Holding

  - The screen should show all the Holding data and allow the inline editing of the holding by the user.

  - The screen should have cancel / save buttons to commit or discard changes.

  - Attributes that should be displayed:

    - Holding Name

    - Product Listing Name (using ProductListingSelector)

    - Full Product Profile

      - Product Profile Name (using ProductProfileSelector)

      - Metal Type (read only)

      - Metal Form (read only)

      - Weight+Unit (read only)

      - Purity (read only)

      - Pure Metal Content in oz(read only)

    - Purchase Details

      - Retailer (using RetailerSelector)

      - Date (using DateSelector)

      - Price

    - Valuation

      - Current Valuation

      - Gain/Loss $(%)

  - Growth Chart (using GrowthGraphElement) showing how this product has performed since purchased.

  - Reverse Sale:  If the selected Holding is “Sold” then the user should be able to “Reverse the Sale”.  This will remove the sale_date and sale_price and set the is_active flag to True. This should return the Holding to the active portfolio

- Issues:

  - The screen look and feel is inconsistent with the rest of the application and needs to use a common scaffold.

  - The screen does not allow editing without clicking the edit button. This is inconsistent with screens like Product Profile / Edit Product Profile.

  - Pure Metal Content is inconsistent.  For example: a 1/4oz 99.99% pure gold bar has a pure metal content of 0.2500oz, but a 1oz 99.99% pure gold bar has a pure metal content of 0.9999oz.  It does not appear the purity is being applied consistently.

  - Pure Metal Content should always display in oz, but it will display n the base unit for the selected holding. The actual weight show is the oz weight, but the unit is incorrect (eg: 250g 99.95% Silver bar shows a Pure Metal Content of 8.0337g)

  - Reverse Sale needs to be built.

### Copy Holding

- Requirement

  - When clicked the Add Holding screen should be opened with all data from the currently selected Holding being copied to the Add holding screen. The intent is to create an exact copy of a holding.

- Issues:

  - Product Profile is not copied.

  - Purchase Date is not copied.

  - Purchase Price is not copied.

### Edit Holding

  - Refer to Holding Details (View/Edit)

### Sell Holding

- Requirements

  - A sold holing remains as part of the portfolio, but is inactive.

  - A clear message warning the user they are going to sell a holding.

  - Clearly Display:

    - Holding name

    - Purchase Date

    - Purchased Price

    - Current Value

    - Current G/L$ (%)

    - Sale Date

      - Default to today

      - Manually overwritable

    - Sale Price

      - Default to the current Value

      - Manually overwritable

    - Cancel  Confirm Sale buttons

  - On Confirm Sale:

    - Write the sale date and price to the database

    - Set the holding is_active to false

- Issues

  - Not all the data is displayed as it should be.

  - Sale Price does not default to Value.

### Delete Holding:

- Requirements

  - A holding may be created in error.  Because it does not belong in the users portfolio as a sold item it will need to be deleted (hard delete).

  - A clear message warning the user they are going to delete a holding.

  - Clearly Display:

    - Holding name

    - Purchase Date

    - Purchased Price

    - Current Value

    - Current G/L$ (%)

    - Cancel / Confirm Delete buttons

  - On Confirm Delete:

    - Remove the holding record from the database

  - Issues

  - No issues at this time

### Active tab

  - Active Tab is no longer required because we are using Filters to separate Active and Sold holdings.

### Sold Tab

  - THIS TAB is no longer required because we are using the Filter.

## Product Profiles

### General

- Requirements:

  - Product Profiles provide a normalised product definition to be used to match retailer source items usings different naming conventions.

  - Product Profile screen should adopt the standard ListScreenScaffold.

- Issues:

  - The screen needs to be refactored to comply with improved standards.

### Header

- Requirements:

  - Page Title: Product Profiles

  - Additional Action buttons: Add Profile

- Issues:

  - No Sort button

### Filter

- Requirements:

  - Use the standard Filter scaffold with the following Filter Elements:

    - MetalTypeFilter

    - MetalFormFilter

    - NormOzFilter

    - PurityFilter

- Issues:

  - Filters need to be adapted to use standard Filter Elements

### Sort

- Requirements

  - Sort Should include the following Sort Elements:

    - MetalTypeSort

    - MetalFormSort

    - NormOzSort

    - PuritySort

- Issues

  - Sort does not follow the conventions of the application and must be moved to the action bar.

  - Sort does not follow the Sort scaffold in its look and feel.

  - Sort does not include all the required Sort elements

### Product Profile Summary

- Requirements:

  - Must leverage the standard SummaryCardElement.

  - Should display:

    - Number of Active Profiles per Metal Type (global)

    - % of Product Listings using each Profile (global)

    - Live Prices Using Product Profiles (global)

    - % of my holdings using each Profile (user_id)

  - Should show graphical and textual representations

- Issues:

  - Product Profile Summary Card is yet to be developed.

### Product Profile List:

- Requirements:

  - The standard TableView element should be used to structure the table.

  - Table columns include:

    - Metal type

    - Profile name

    - Metal form

    - Weight + unit

    - Purity

    - Normalised oz

  - Font color should be based on the metal type for the entire row

- Issues:

  - Product Profiles table has not yet adopted the improved UX/UI standards.

### View/Edit Product Profile (as User)

- Requirements

  - A user should not be able to edit or delete Product Profiles.  Because they can create them, they can request the admin to change / delete them when they have made a mistake.

  - When a user clicks on a Product Profile from the Product Profile list it should open a View/Edit Product Profile screen in read only mode.

  - The screen should use the standard ViewEditScreenScaffold.

  - Title = Product Profile Details

  - Standard Action Bar plus: Add Profile, Request Profile Change

  - The screen should display elements for:

    - MetalTypeSelector (readonly)

    - MetalFormSelector (readonly)

    - Custom Metal Form Name (if the selected Metal Form is Other) (readonly)

    - Weight (readonly)

    - UnitSelector (readonly)

    - PuritySelector (Readonly)

- Issues:

  - This requirement set is yet to be implemented.  The existing “Change Request” approach was minimalist and now needs to be refactored to meet a more robust approach.

### View/Edit Product Profiles (as Admin)

- Requirements

  - An ADMIN can edit and delete Product Profiles.

  - When an Admin clicks on a Product Profile from the Product Profile list it should open a View/Edit Product Profile screen in edit mode.

  - The screen should use the standard ViewEditScreenScaffold.

  - Title = Product Profile Details

  - Standard Action Bar + : Add Profile, Delete Profile

  - The screen should display elements for:

    - MetalTypeSelector (edit mode)

    - MetalFormSelector (edit mode)

    - Custom Metal Form Name (if the selected Metal Form is Other) (edit mode)

    - Weight (edit mode)

    - UnitSelector (edit mode)

    - PuritySelector (edit mode)

    - Cancel / Confirm Profile Changes Button

  - An additional “Where Used” card element should be added to the bottom of the standard page scaffold that presents the following:

    - Count of Holdings using the Product Profile

    - List of affected users (who has holdings associated to the Product Profile)

      - Username, email, count of affected Holdings

    - List of affected Product Listings (using the Product Profile)

      - Product Listing Name, MetalType, MetalForm, Weight+ Unit, Purity

    - List of affected Live Prices (using the Product Profile)

      - Live Price Name, MetalType, MetalForm, Weight+ Unit, Purity

  - Delete Profile

    - When the Delete Profile button is pressed the app will check that there are no active holdings, product listings or live prices are linked to the Product Profile.

    - If there is nothing linked a warning will be given, “You are about to delete a Product Profile.  There are no associated items, but this cannot be undone.  Are you sure you want to delete [PROFILE NAME]?” with the cancel / confirm delete options.

      - If confirm delete is selected the row will be removed from the table (hard delete)

    - If there are affected holdings or product listings a message will be presented advising there are active holdings and/or listings affected. Please disassociate these items before deleting the product profile.

- Issues:

  - New UX/UI standards are yet to be applied.

  - Remove the example text from under Weight and Purity. (this should be a mouse over help)

  - Delete Profile is yet to be implemented.

  - Changes made are not reflected in the data.

### Add Product Profile:

- Requirements:

  - The Screen layout should follow the same layout as View/Edit Product Profile

  - The User / Admin should be able select / enter the required data and press save to have the Product Profile created.

- Issues:

  - Does not follow our new UX/UI standards

  - Unable to change MetalForm (this should be fixed by creating MetalFormSelector

## Live Prices

### General

- Requirements:

  - Live Prices are viewable by all users.

  - Live Prices are only fetched by Admin

  - The Live Prices Screen should adopt the ListScreenScaffold to ensure consistent look and feel across the application.

- Issues:

  - Live Prices screen has not yet adopted the improved UX/UI standards.

### Header

- Requirements:

  - Standard Title Bar

    - Title = Live Prices

  - Standard Action Bar plus action buttons for:

    - Fetch Live Prices (Admin only),

    - Map Profiles (Admin only)

- Issues:

  - Live Prices screen has not yet adopted the improved UX/UI standards.

### Filter

- Requirements:

  - Standard Filter scaffold with elements:

    - SetDateFilter

    - OpenDateFilter

    - NameSearchFilter

    - MetalTypeFilter

    - RetailerFilter

    - SellPriceFilter

    - BuybackPriceFilter

  - MetalType and Retailer Filters should be applied based on User Settings for MetalType and Retailer.

- Issues:

  - New UX/UI standards have not yet been applied.

  - Filtering elements are not all present.

    - If I filter for TODAY it shows me data from yesterday only: Fail – still shows yesterdays prices.

    - Default to last 30 days: Pass

    - Add Product filter as String search: Pass

    - Add Sell Filter (maybe a range slider): Pass

    - Add Buyback Filter (maybe a range slider): Pass

    - Change name of $/oz to BB $/oz: Pass

### Sort

- Requirements:

  - Standard Sort scaffold with elements:

    - DateSort

    - NameSort

    - MetalTypeSort

    - RetailerSort

    - SellPriceSort

    - BuybackPriceSort

- Issues:

  - New UX/UI standards have not yet been applied.

  - Sort elements are not all present.

  - Using the Set Date filters do not work.  Yesterday gives me 2 days ago and today gives me yesterday.

### Live Price Summary Card

- Requirements:

  - Must leverage the standard SummaryCardElement.

  - Should display:

    - Most recent live prices for all filtered Retailers / MetalTypes

    - Movement since yeterday

    - BestPriceCard for filtered Retailers / metaltypes

    - BestPriceTrendGraph

  - Should show graphical and textual representations

- Issues:

  - Live Price Summary Card is yet to be developed.

### Live Price list

- Requirements:

  - The standard TableView element should be used to structure the table.

  - Table columns should include:

    - Date captured

    - Metal Type icon

    - Live Price Name

    - Retailer abbreviation

    - Sell Price

    - Buyback Price

    - Buyback Price / oz

- Issues:

  - Live Prices table has not yet adopted the improved UX/UI standards.

### Fetch Live Prices (admin only)

- Requirements:

  - Live Prices are scraped from local retailer websites by the administrator.

  - Users cannot fetch live prices.

  - A retailer must have an active Live Price configuration to be included in the Fetch Live Price action.

  - If any individual Live Price scraping fails, it should fail gracefully and allow the remaining retailers to be scraped.

  - Current Retailer Configurations

    - IMP / Silver

    - IMP / Platinum

    - IMP / Gold

    - GS / Silver

    - GS / Gold

    - GBA / Gold

    - GBA / Platinum

    - GBA / Silver

  - When Fetch Live Prices is pressed the app:

    - Gets all configured Retailer Live Price settings and runs the relevant scrapers.

    - It returns a detailed message showing the details of successful scrapes and errors for failed scrapes.

    - At completion of scraping the live prices the Live last updated date in the footer should be updated.

  - Future requirement:

    - Currently all scrapers run each time it would be good to be able to run each scraper individually.

    - Automated scraping.  The application should automatically run the Live Prices scraper once a day. If any scrape returns an error, it should wait 1 minuets and run that specific scrape again and repeat this until the scrape passes for a maximum of three attempts.  Failed scrapes must be reported to admin with comprehensive reasons for the scrape failing.

- Issues:

  - GS: Fail

    - The first time I run Fetch Live Prices each session it fails on GS.  If I wait a few seconds then run it again it works.  If I try running it again later it still works.  Its only the very first fetch of the session that fails.

    - I also noted that when I ran the app behind a VPN it fetched GS the first time (and each time thereafter, but failed to fetch IMP and GBA at all.

### Map to Profile (admin only)

- Requirements:

  - A standard action button that is used on any screen that requires Product Profile Mapping.

  - The button opens the Product Mapping screen

- Issues:

  - No issues at this time.

## Spot Prices

### General:

- Requirements:

  - Spot prices give the user the ability to compare their local market with the global market.

  - Spot Prices screen should adopt the standard ListScreenScaffold.

- Issues:

  - The screen needs to be refactored to comply with improved UX/UI standards.

### Header

- Requirements:

  - Standard Title Bar

    - Title = Spot Prices

  - Standard Action Bar plus action buttons for:

    - Fetch Local Spot Prices (Admin only)

    - Fetch Global Spot Prices (Configured Provider Only)

- Issues:

  - No current issues

### Filter

- Requirements:

  - Standard Filter scaffold with the following elements:

    - SetDateFilter

    - OpenDateFilter

    - SpotPriceTypeFilter (local / global)

    - MetalTypeFilter

    - RetailerFilter

    - GlobalSportProviderFilter

  - Retailer and Global Spot Provider Filters should be applied based on User Settings for MetalType and Retailer.

- Issues:

  - Needs to be refactored to comply with improved UX/UI standards.

### Sort

- Requirements:

  - Standard Sort scaffold with the following elements:

    - DateSort

    - SpotPriceTypeSort (local / global)

    - MetalTypeSort

    - RetailerSort

    - GlobalSportProviderSort

- Issues:

  - Needs to be refactored to comply with improved UX/UI standards.

### Spot Price Summary Card

- Requirements:

  - Standard SummaryCardScaffold should be used

  - Elements to include on the card are:

    - Global Spot Provider – Spot Prices Last Updated

    - Local Spot Retailer – Spot Prices Last Updated

    - Todays Best Global Spot Provider

    - Todays Best Local Spot Retailer

    - Todays Average Local premium per metal

- Issues:

  - Spot Price Summary Card is yet to be developed.

### Spot Price List

- Requirements:

  - Uses standard TableViewElement to layout the table structure.

  - Table columns are:

    - Date Captured (dd MMM hh:ss)

    - Retailer / Provider Name

    - Spot Type (local / global)

    - Gold

    - Silver

    - Platinum

- Issues:

  - Table structure is not scalable for additional metal types

  - Needs to be refactored to comply with improved UX/UI standards.

### Fetch Global Spot Prices (No Provider configured)

- Requirements:

  - Fetch Global Spot Price runs on users own personal accounts with Global Spot Providers.  We current support Metalpriceapi and Metal.dev.

  - If a user does not have an account with supported providers the Fetch Global Prices button will be in low focus.  If they click it they will get a message telling them they do not have a Global Spot Provider configured and to go to Settings to do that.

- Issues:

  - No issues at this time.

### Fetch Global Spot Prices (Provider configured)

- Requirements:

  - Fetch Global Spot Price runs on users own personal accounts with Global Spot Providers.  We current support Metalpriceapi and Metal.dev.

  - If a user does have an account with supported providers and has configured that account in the Settings screen, then the Fetch Global Prices button will be in full focus.  If they click it they will first get a message with their usage so that they can control how much of their account they are using and if they choose to proceed the app will fetch the global spot prices from their nominated provider(s).

  - Future requirement:

    - Currently all scrapers run each time, it would be good to be able to run each scraper individually.

    - Automated scraping.  The application should automatically run the Global Spot Prices scraper for administrator configured global spot providers once a day. If any scrape returns an error, it should wait 15 minutes and run that failed scrape again and repeat this until the scrape passes for a maximum of three attempts.  Failed scrapes must be reported to admin with comprehensive reasons for the scrape failing.

- Issues:

  - Gets data as expected, but sets footer last updated dates to “Never” for all features (Live, Listings, Global Spot, Local Spot)

  - Future requirements not yet implemented.

### Fetch Local Sport Prices (Admin Only)

- Requirements:

  - Local Spot Prices are scraped from local retailer websites by the administrator.

  - Users cannot fetch local spot prices.

  - A retailer must have an active Local Spot Price configuration to be included in the Fetch Local Spot Price action.

  - If any individual Local Spot Price scraping fails, it should fail gracefully and allow the remaining retailers to be scraped.

  - Current Retailer Configurations

    - IMP / Silver

    - IMP / Gold

    - GS / Silver

    - GS / Platinum

    - GS / Gold

    - GBA / Gold

    - GBA / Platinum

    - GBA / Silver

  - When Fetch Local Spot Prices is pressed the app:

    - Gets all configured Retailer Local Spot Price settings and runs the relevant scrapers.

    - It returns a detailed message showing the details of successful scrapes and errors for failed scrapes.

    - At completion of scraping the local spot prices the Local Spot last updated date in the footer should be updated.

  - Future requirement:

    - Currently all scrapers run each time it would be good to be able to run each scraper individually.

    - Automated scraping.  The application should automatically run the Local Spot Prices scraper once a day. If any scrape returns an error, it should wait 15 minutes and run that failed scrape again and repeat this until the scrape passes for a maximum of three attempts.  Failed scrapes must be reported to admin with comprehensive reasons for the scrape failing.

- Issues:

  - Resets the footer last updated and changes the last updated dates for Live & Listings:

    - Live displays 21 Mar 20:01 – should be 21 Mar 10:01

    - Listings displays 21 Mar 20:02 – should be 21 Mar 10:02

  - Future requirements not yet implemented

## Listings

### General:

- Requirements:

  - Listings shows the user what the local retailers are currently selling.  This information is used to inform purchase guidance.

  - Listings screen should adopt the standard ListScreenScaffold.

- Issues:

  - The screen needs to be refactored to comply with improved UX/UI standards.

### Header

- Requirements:

  - Standard Title Bar

    - Title = Listings

  - Standard Action Bar plus action buttons for:

    - Fetch Listings (Admin only)

    - Map to Profiles (Admin only)

- Issues:

  - No current issues

### Filter

- Requirements:

  - Standard Filter scaffold with the following elements:

    - SetDateFilter

    - OpenDateFilter

    - MetalTypeFilter

    - MetalFormFilter

    - WeightUnitFilter

    - RetailerFilter

    - SellPriceRangeFilter (Min / Max)

    - PricPerOzFilter (Min / Max)

  - MetalType and Retailer Filters should be applied based on User Settings for MetalType and Retailer.

- Issues:

  - Needs to be refactored to comply with improved UX/UI standards.

### Sort

- Requirements:

  - Standard Sort scaffold with the following elements:

    - DateSort

    - MetalTypeSort

    - MetalFormSort

    - RetailerSort

    - SellPriceSort

    - PricePerOzSort

- Issues:

  - Needs to be refactored to comply with improved UX/UI standards.

### Listings Summary Card

- Requirements:

  - Standard SummaryCardScaffold should be used

  - Elements to include on the card are:

    - Best Overall Listing today

    - Best Listing for each MetalType

    - # Products listed per retailer for today

- Issues:

  - Listing Summary Card is yet to be developed.

### Listings List

- Requirements:

  - Uses standard TableViewElement to layout the table structure.

  - The table should include:

    - Date Captured (dd MMM hh:ss)

    - Listing Name

    - Retailer abbreviation

    - Selling price

    - Calculated Price per oz

  - The data is a list of all product listings filtered by the user settings for:

    - Metal type

    - Retailer

  - Clicking on a Product listing that has not been mapped (As Admin) should open the Profile Mapping Screen with the selected Listing being the focus.

  - Clicking on a Product listing that has been mapped (As Admin) should open the mappingsheet to allow the admin to change the product profile.

    - The mappingsheet MUST use the standard Product Profile Selector (where you an start typing and the options are filtered.

  - Clicking on a Product listing as a User does nothing.

- Issues:

  - User Settings and not being applied as filters on the dataset.

  - Listings table has not yet adopted the improved UX/UI standards.

### Fetch Listings (Admin only)

- Requirements:

  - Listings are scraped from local retailer websites by the administrator.

  - Users cannot fetch Listings.

  - A retailer must have an active Listing configuration to be included in the Fetch Listings action.

  - If any individual Listing scraping fails, it should fail gracefully and allow the remaining retailers to be scraped.

  - Current Retailer Configurations

    - IMP / All

    - IMP / Gold

    - GS / Silver (Failing)

    - GS / Gold (Failing)

    - GBA / Gold

    - GBA / Platinum

    - GBA / Silver

  - When Fetch Listings is pressed the app:

    - Gets all configured Retailer Listings settings and runs the relevant scrapers.

    - It returns a detailed message showing the details of successful scrapes and errors for failed scrapes.

    - At completion of scraping the Listings the Listing last updated date in the footer should be updated.

  - Future requirement:

    - Currently all scrapers run each time it would be good to be able to run each scraper individually.

    - Automated scraping.  The application should automatically run the Listings scraper once a day. If any scrape returns an error, it should wait 15 minutes and run that failed scrape again and repeat this until the scrape passes for a maximum of three attempts.  Failed scrapes must be reported to admin with comprehensive reasons for the scrape failing.

- Issues:

  - GS Listings scrapes are not working

  - Future requirements are not yet implemented

### Map to Profiles (Admin only)

- Requirements:

  - A standard action button that is used on any screen that requires Product Profile Mapping.

  - The button opens the Product Mapping screen at the relevant tab.

  - If the user is not Admin, the button will not appear.

- Issues:

  - No issues at this time.

## Local Retailers

### NOTE:

In the last interaction this was the Retailers / Providers screen.  I believe it is getting too complicated trying to do it all together so I am splitting it into Local Retailers and Global Spot Providers.  Retailers will remain its own feature (lib/features/retailers) and Global Spot Providers will remain embedded in the Spot Price feature (lib/features/spot_price).

The retailers_screen.dart can be reverted to just the Local Retailers and a new screen for global spot provides will need to be created in the spot_prices feature.

### General

- Requirements:

  - This screen is used to display and manage the local retailers that are configured in the application.

  - Local Retailers can provide the following services: Live Prices, Local Spot Prices and Product Listings.

  - Local Retailers can be “Private” meaning that they are used by an individual user for trading but are not used to capture Live Prices, Local Spot Prices or Product Listings.

  - A user can:

    - Create a private retailer

    - Edit / delete their own private retailers

    - View their own private retailers and public retailers

    - Request creation, editing of public retailers

  - Admin can

  - Do all the user can do plus: create, edit and delete public retailers

- Issues:

  - We need to separate the Global Spot Providers

  - We need to add the “Private” Retailer function

### Header

- Requirements:

  - Standard Title Bar

    - Title = Local Retailers

  - Standard Action Bar plus actin buttons for

    - Add Private Retailer

    - Add Public Retailer (Admin Only)

    - New / Change Public Retailer Request

- Issues:

  - Title change required

  - Standard Action Bar with additional action buttons needs to be implemented

### Filter

- Requirements:

  - Standard Filter scaffold with the following elements:

    - PublicPrivateRetailerFilter

    - RetailerServiceFilter (Live Price, Local Spot Price, Product Listings)

    - MetalTypeFilter

    - RetailerFilter

  - MetalType and Retailer Filters should be applied based on User Settings for MetalType and Retailer.

- Issues:

  - Currently no filter

### Sort

- Requirements:

  - Standard Sort scaffold with the following elements:

    - PublicPrivateRetailerSort

    - RetailerServiceSort (Live Price, Local Spot Price, Product Listings)

    - MetalTypeSort

    - RetailerSort

- Issues:

  - Currently no sort

### Retailer Summary Card

- Requirements:

  - Standard SummaryCard scaffold should be used.

  - Elements to include on the card are:

    - Number of local retailers

    - Ideally, we’ll have a world map showing where Retailers are located.

- Issues:

  - Not developed yet

  - Model does not support the requirement.

### Retailer List

- Requirements:

  - Uses standard TableViewElement to layout the table structure.

  - The table should include:

    - Private / Public

    - Retailer Name

    - Retailer abbreviation

    - Service Offered for (MetalType)

    - Service Offered (Live Prices, Local Spot Prices, Product Listings)

    - Eg

| Pub / Priv | Name (Abb) | Live | Local Spot | Listing |
| --- | --- | --- | --- | --- |
| Pub | Gold Secure (GS) | Gold Silver | Gold Silver Platinum | NA |
| Pub | Gold Bullion Australia (GBA) | Gold Silver Platinum | Gold Silver Platinum | Gold Silver Platinum |
| Priv | My Mate (MM) |  |  |  |

  - The data is a list of all owned private retailers and public retailers filtered by the user settings for:

    - Metal type

    - Retailer

  - Clicking on a retailer will open the View/Edit Local Retailer Details screen.

    - If the retailer is private the screen will edit in edit mode.

    - If the retailer is public the screen will open in view (read only) mode.

  - Clicking on the Add Private Retailer Button

    - As a user this will open the View/Edit/Add Retailer Screen.

      - The screen will be opened in Add mode.

      - The “Private” toggle will be on and not editable.

      - The Service Configuration card section will show a message “Private Retailers do not have Service Configurations.  You can request the creation of a Public Retailer [here].”

    - Clicking on the Add Public Retailer button (Admin only)

      - Open the View/Edit/Add Retailer screen in create mode.

- Issues:

  - Filters are not being applied to the dataset.

  - A complete refactoring of the screen is required.

### View/Edit/Add Retailer Details

#### General

- Requirements:

  - This screen should adopt the standard ViewEditScreen scaffold

  - The screen will allow the creating, editing, deleting and viewing of Retailers

  - Users will be able to:

    - View public retailers

    - Request change to a public retailer

    - Create, edit, view, delete their own Private retailers

  - Admins will be able to Create, Read, Update, Delete Public Retailers

- Issues:

  - This screen is currently a combination of the Retailers & Providers, Add Retailers, Edit Retailers, Add Setting, Edit Setting screens

#### Header

- Requirements:

  - Standard Title Bar

    - Title = Local Retailer Details

  - Action Bar

    - Standard Action Bar plus

      - Add Service Configuration

- Issues:

  - This screen is yet to be developed

#### Filter

- Requirements:

  - Filters will be applied to the Service Configuration table

  - Standard Filter scaffold will apply

  - Filter elements will include:

    - ServiceTypeFilter

    - MetalTypeFilter

    - ActiveFilter

- Issues:

  - This screen is yet to be developed

#### Sort

- Requirements:

  - Sort will be applied to the Service Configuration table

  - Standard Sort scaffold will apply

  - Sort elements will include:

    - ServiceTypeSort

    - MetalTypeSort

    - ActiveSort

- Issues:

  - This screen is yet to be developed

#### Retailer Details

- Requirements:

  - A user can view public retailers and their own private retailers.

  - A user can edit and delete their own Private Retailers.

  - Only an Admin can create, edit or delete a Public Retailer.

  - When a user clicks on a row in the Retailer List it should open a View/Edit/Add Retailer screen in the appropriate mode (View / Edit) based on the selected retailer.  If the retailer is a private retailer for the user then open in edit mode, otherwise open in view mode. For Admin always open in Edit mode.

  - The screen should use the standard ViewEditScreen scaffold.

  - Title = Local Retailer Details

  - Standard Action Bar plus: Request Change, Add Service Configuration (Admin only)

  - The screen should display elements for:

    - Retailer Details (card)

      - Name

      - Abbreviation

      - Base URL

      - Address 1

      - Address 2

      - Retailer City

      - Retailer State

      - Retailer Postcode

      - Country

      - Phone Number

      - Private toggle

      - Active toggle

      - Create Retailer button (in create mode)

      - Update Retailer button (in edit mode)

##### Service Configurations (card)

  - Presents a table of the services offered by the selected retailer.

  - This should use the standard TableView scaffold and display:

    - Service | Gold | Silver | Platinum
Live Price | Yes | Yes | No
Local Spot | Yes | Yes | Yes
Listings | Yes | Yes | No

  - Clicking a Service Configuration as a User will initiate a request to admin to update a service configuration.

  - Clicking a Service Configuration as Admin will open the Retailer Service Configuration Screen (currently “Edit Settings”) in Edit mode.

  - Clicking on the Add Service Configuration button will open the Retailer Service Configuration screen in create mode.

- Issues:

  - These are new requirements that are yet to be developed.

###### Retailer Service Configuration Screen (Admin Only)

- Requirements:

  - This combines the Add Settings and Edit Settings.

  - The screen follows the standard ViewEditScreen scaffold.

  - Title Bar: Title = Retailer Service Configuration

  - Action Bar: No Filter, No Sort

  - The screen displays the following:

    - Static Message at the top of the page: “Please remember: Once configuration is entered you will need to build the relevant services.”

    - Retailer Name (read only)

    - ServiceTypeSelector (currently Scraper Type)

    - MetalTypeSelector

    - Search String (only for Live Price and Local Spot service types)

    - URL

    - Active

    - Create / Update Service button (create mode / edit mode)

- Issues:

  - This is currently Add Settings and Edit Settings

## Global Spot Providers (new screen)

### NOTE:

In the last interaction this was the Retailers / Providers screen.  I believe it is getting too complicated trying to do it all together so I am splitting it into Local Retailers and Global Spot Providers.  Retailers will remain its own feature (lib/features/retailers) and Global Spot Providers will remain embedded in the Spot Price feature (lib/features/spot_price).

### General

- Requirements:

  - This screen is used to display and manage the Global Spot Providers (GSPs) that are configured in the application.

  - GSPs only provide Global Sport Price services.

  - GSPs are always Public.

  - A user can have a personalised configuration for a GSP.  This means that they can contribute to Global Spot Price.

    - NOTE: We will have to look into currency conversion to make this complete global friendly.

  - A user can:

    - Configure one or more GSPs from the list of Application Supported GSPs

    - Edit / Delete their own GSP configurations

    - View a list of all Supported GSPs

    - Request creation, editing of Supported GSPs

  - Admin can

    - Do all the user can do plus: create, edit and delete GSPs

- Issues:

  - We need to separate the Global Spot Providers

  - This becomes a reimagined feature that needs to extend the existing Providers functions.

### Header

- Requirements:

  - Standard Title Bar

    - Title = Global Spot Providers

  - Standard Action Bar plus actin buttons for

    - Configure Personal GSP

    - Add GSP (Admin Only)

    - New / Change GSP Request

- Issues:

  - New screen, to be developed

### Filter

- Requirements:

  - Standard Filter scaffold with the following elements:

    - GSPNameFilter

    - MetalTypeFilter

    - GSPLocationFilter (maybe a future thing)

- Issues:

  - New screen, to be developed

### Sort

- Requirements:

  - Standard Sort scaffold with the following elements:

    - GSPNameSort

    - MetalTypeSort

    - GSPLocationSort (maybe a future thing)

- Issues:

  - New screen, to be developed

### Global Spot Price Summary Card

- Requirements:

  - Standard SummaryCard scaffold should be used.

  - Elements to include on the card are:

    - Number of Supported GSPs

    - Ideally, we’ll have a world map showing where GSPs are located.

- Issues:

  - New screen, to be developed

### Global Spot Provider List

- Requirements:

  - Uses standard TableViewElement to layout the table structure.

  - The table should include:

    - GSP Name

    - Currently getting MetalTypes

    - Current Currency

    - Notes

    - Eg

| Name (Abb) | Metal Types | Currency | Notes |
| --- | --- | --- | --- |
| Metals.dev (Mdev) | Gold Silver Platinum | AUD | Current service updates global spot prices twice per day. |
| Metalpriceapi (Mapi) | Gold Silver Platinum | AUD | Current service updates global spot prices once per day. |

  - The data is a list of all supported GSPs filtered by the user settings for:

    - GSP

  - Clicking on a GSP will open the View/Edit GSP Details screen.

    - If it’s a user the screen will open in view mode

    - If its admin the screen will open in edit mode.

  - Clicking on the Add GSP button (admin only)

    - As a user this will open the View/Edit/Add Retailer Screen.

      - The screen will be opened in Add mode.

      - The “Private” toggle will be on and not editable.

      - The Service Configuration card section will show a message “Private Retailers do not have Service Configurations.  You can request the creation of a Public Retailer [here].”

    - Clicking on the Add Public Retailer button (Admin only)

      - Open the View/Edit/Add Retailer screen in create mode.

- Issues:

  - Filters are not being applied to the dataset.

  - A complete refactoring of the screen is required.

### Provider Summary

- Requirements:

  - Standard SummaryCardScaffold should be used

  - Elements to include on the card are:

    - Not sure yet

- Issues:

  - Not developed yet

### Provider List

- Requirements:

- Issues:

### Provider Details

- Requirements:

- Issues:

### Add Provider

- Requirements:

- Issues:

  - Change the name from Retailers to Retailers & Providers: Pass

  - Retailers tab

    - Filter: Improvement

      - No filter, but won’t be needed until there are a lot more retailers added

    - Retailer list: Improvement

      - We should look at adding a “Private” flag to retailers.  A retailer may be required for private trading that does not contribute data to the application. This will need some thought before we implement.

      - We need to look at the layout. Its functional, but won’t be if the list of retailers grows much more.

    - Request Retailer: Fail

      - The Request Retailer Button is a different format to others in the action bar

      - Submit request fails

    - Request a change: Fail

      - Submit request fails

    - Add Retailer Config (Admin): Pass (but Ui / UX improvement needed)

    - Edit Retailer Config (Admin): Pass (but Ui / UX improvement needed)

    - Add Live Price Config (Admin): Pass (but Ui / UX improvement needed)

    - Edit Live Price Config (Admin): Pass (but Ui / UX improvement needed)

    - Add Local Spot Config (Admin): Pass (but Ui / UX improvement needed)

    - Edit Local Spot Config (Admin): Pass (but Ui / UX improvement needed)

    - Add Listing Config (Admin):

    - Edit Listing Config (Admin):

  - Providers tab

    - Filter: Improvement

      - No filter, but won’t be needed until there are a lot more providers added

    - Provider list: Fail

      - I’d like to make this consistent with other screens and make it a list:
status | name | description | captures (eg data: gold, silver, platinum in AUD)

      - It would be nice if when you click the provider you are taken to a Provider Details screen.  We can work on that later

    - Request Provider: Fail

      - Button inconsistent with the rest of the app

    - Request Provider Change: Fail

      - Button works, but action fails

    - Add Provider (Admin): Fail

      - No ability to Add Provider

    - Edit Provider (Admin): Fail

      - No ability to Edit Provider

    - Delete Provider: Fail

      - No ability to Delete Provider

## Analytics

  - Filters: Fail

    - There are no Filters

    - Filters should include:

      - Metal type

      - Retailer

      - Global Spot Provider

    - Filters should default from user settings (the same patters and Live Prices and Spot Prices)

  - Analytics screen

    - Price Guide: Fail

      - Not Filtered

      - We must have user tolerances (settings) for this:

        - % above Sell Trend – Investment Guidance

        - % below Sell Trend – Investment Guidance

        - % above Buyback Trend – Investment Guidance

        - % below Buyback Trend – Investment Guidance

      - User tolerances and investment guidance are not visible.

      - Investment Guidance values are not shown

      - Can we test that the trendline is self-adjusting as more data is available

    - Gold to Silver Ratio: Fail

      - Not Filtered

      - Investment guidance does not use user settings

      - Investment Guidance values are not shown

    - Local Premium: Fail

      - Not Filtered

      - Investment guidance does not use user settings

    - Local Spread: Fail

      - Not Filtered

      - Investment guidance does not use user settings

      - Investment Guidance values are not shown

  - Price Guide page: Improvement

    - There is no Price Guide screen (I haven’t asked for one)

    - Lets create a Price Guide screen following the same layout as Local Premium and Local Spread

      - Filters (Metal type, Retailers, Date Range)

      - Description

      - Latest Prices by Metal (use Best Prices)

      - Price Trend

      - History

      - Investment Guide: I will add this later.

  - Gold to Silver Ratio Page: Fail

    - This page doesn’t follow the same layout as the other analytics pages (Local Spread and Local premium). Can we refactor this page to follow the same layout as these other pages.

      - Filters (Global Spot Provider)

      - Description

      - Latest GSR

      - GSR Trend

      - History

  - Local Premium Page: Fail

    - Filters: Fail

      - Add Filters (Metal Type, Retailers, Global Spot Provider)

      - Button is inconsistent with the rest of the app.

    - Description: Fail

      - Change name in the card from Geographic Premium to Local Premium

    - Latest Premium by Metal: Fail

      - The Investment Guide is not reflecting user Settings

      - Metaltype text colors are dropped

    - Local Premium Trend: Pass

    - History: Fail

      - Investment Guide does not reflect User Settings

  - Local Spread

    - Filters: Fail

      - Add Filters (Metal Type, Retailers)

      - Button is inconsistent with the rest of the app.

    - Description: Fail

      - The values represented inconsistently with the other analytics screens

      - There should be 3 investment positions >= High, <= Low, and in between, all driven by user settings: Pass

    - Latest Premium by Metal: Fail

      - The Investment Guide is not reflecting user Settings

    - Local Premium Trend: Pass

    - History: Fail

      - Investment Guide does not reflect User Settings

    - History: Fail

      - Investment guide does not reflect user settings

## Admin Dashboard (admin only)

  - User Approvals

  - Change Requests

  - Listing Statuses

  - Pending requests: Fail

    - Nothing happens

  - Change Requests

    - Nothing listed

## Settings

  - Profile: Pass

    - Request Admin Access: Looks like it might have worked (I got a green message)

  - Metal Preferences: Pass (assuming its getting the list from metal_type)

  - Retailer Preferences: Pass

  - Global Spot Provider Settings

    - Activate / Deactivate Provider: Pass

    - Edit Provider: Pass

    - Delete Provider: Pass (only delete from user)

    - Add Provider: Pass

  - Analytics:

    - Price Guide : Fail

      - Must add settings for:

        - % above Sell Trend & Investment Guidance (eg: “Check Buyback”, “Sell”)

        - % below Sell Trend & Investment Guidance (eg: “Buy”)

        - Neutral Sell Trend (between above and below) Investment Guidance (eg: “Other Factors”)

        - % above Buyback Trend & Investment Guidance (eg: “Sell”)

        - % below Buyback Trend & Investment Guidance (eg: “Hold”, “Other Factors”)

        - Neutral Buy Back Trend Investment Guidance (eg: “Other Factors”)

    - Gold-Silver Ratio: Fail

      - Not used in application

      - Change the words “Low Label” to Low Ratio Investment Guidance

      - Change the words “High Label” to High Ratio Investment Guidance

      - Change the words “Mid Label” to Neutral Ratio Investment Guidance

    - Local Premium: Fail

      - Not used in application

      - Change the words “Low Label” to Low Premium Investment Guidance

      - Change the words “High Label” to High Premium Investment Guidance

      - Change the words “Mid Label” to Neutral Premium Investment Guidance

    - Local Spread – Gold: Fail – Not used in application

    - Local Spread – Silver: Fail – Not used in application

    - Local Spread – Platinum: Fail – Not used in the application

    - Local Spread – Labels: Improvement

      - Change name from “Local Spread Labels” to “Local Spread Investment Guidance”

      - Change the words “Low Spread Label” to Low Spread Investment Guidance

      - Change the words “High Spread Label” to High Spread Investment Guidance

      - Change the words “Mid Spread Label” to Neutral Spread Investment Guidance

    - Reset to defaults: Fail

      - Does not appear to do anything

  - Administration

    - Change Requests; Not Tested

  - Request removal of admin access: Not Tested

## Footer

  - Live: Fail (Displays 21 Mar 20:01 and should be 21 Mar 10:01)

  - Listings: Fail – (Displays 20 Mar 22:05 and should be 21 Mar 10:05)

  - Global Spot: Pass (shows local date/time the fetch was run)

  - Local Spot: Pass (shows local date/time the fetch was run)

## Sign Out: Pass

## Code issues:

### Metal Type:

#### Requirement:

  - Metal Type should be maintainable in the Admin Dashboard with full CRUD.

  - Metal Type should has a single set of common functions that are used consistently across the application (never duplicated).

#### Issue:

  - We have metal type hardcoded, in app_constants enum MetalType and in metal_type table.  This is poor practice, reducing scalability and maintainability.

### Metal Form:

#### Requirement:

  - Metal Form should be maintainable in the Admin Dashboard with full CRUD.

  - Metal Form should has a single set of common functions that are used consistently across the application (never duplicated).

#### Issue:

  - We have Metal Form inconsistently applied across the application.  This is poor practice, reducing scalability and maintainability.

### Product Profile Mapping:

#### Requirement:

  - There should be a single Product Profile Mapping function that can be used as required across the application.

  - This common product profile mapping function should live within the product profile feature.

#### Issue:

  - Currently the mapping screen for both live price and product listing to product profiles uses lib/features/live_prices/presentation/screens/live_price_mapping_screen.dart

### Legacy Code / Tables:

#### Requirements:

  - As we develop the application we will change approaches to things and undoubtably create legacy code and tables.  We must keep a record of code files and database table that we have created, and if we replace them, we must flag them for deletion.

#### Issues:

  - Currently no know code or tables are legacy.

## Security Issues:

### High Priority Security

#### Requirements

  - Move secrets out of source code:
The Supabase URL and key are hardcoded in supabase_config.dart and committed to git. Anyone who can see the repo can extract them. We should use environment variables or a .env file that's in .gitignore.

  - Add Supabase allowed origins (CORS):
In Supabase → Authentication → URL Configuration, restrict which origins can make auth requests to only:

    - https://razscarl.github.io

    - Your local dev URL

  - Rate limiting on auth endpoints

  - Supabase → Authentication → Rate Limits — tighten the limits on sign-in/sign-up attempts to prevent brute force.

#### Issues:

  - Rate limiting on auth endpoints & Supabase → Authentication → Rate Limits — tighten the limits on sign-in/sign-up attempts to prevent brute force have not been applied.

### Medium Priority Security

#### Requirements:

  - Add Supabase database function for is_admin() audit:
Verify the is_admin() function can't be spoofed — it should check against a server-side table, not a client-supplied value.

  - Monitor egress with alerts:
Supabase → Reports → set up usage alerts so you get notified before hitting limits again, not after.

  - Keep the GitHub repo private
The repo is currently public, which means the APK source, keys history, and architecture are all visible.

    - Option 1

      - create a second repo that is private,

      - move all code and APKs to this private repo

      - repurpose the current rep to be webapp publication only.

    - Option 2

      - create a second repo that is public,

      - make the current repo private

      - redirect publication of the webapp to the new public repo

#### Issues:

  - No Medium Priority Security Requirements have been applied

### Lower Priority Security

#### Requirements

  - Rotate keys on a schedule
Now that we have the build script, rotating keys and redeploying is straightforward. Worth doing every few months.

    - Setup an Admin reminder in the application to do this

  - Add a SECURITY.md
Documents how to report vulnerabilities — important once you have real users.

#### Issues:

  - No Low Priority Security Requirements have been applied

## General Issues:

### Header

#### Requirements:

  - Every screen (except the Home screen) will have the same header.

  - The standard Header will include a Title Bar and an Action Bar

  - The standard Title Bar will include:

    - Menu

    - Page Title

    - User Initials

    - Profile icon

  - The standard Action Bar will include:

    - Back button

    - Filter button

    - Sort button

    - Screen dependent action buttons

  - Refresh button

#### Issues:

  - Specific issues are defined on each screen

  - Refresh does nothing

### Sorting:

#### Requirement:

  - A single Sort scaffold that adopts best practice UX layouts and methods.

  - Each Sort MUST have the same look and feel.

  - Each Sort must have a Reset button that returns to the screens default sort.

  - Each Sort must have a Clear All sorts button that removes all sorting.

  - Each element of a Sort must be a single and common feature that is used across the application (eg: MetalTypeSort will be the same whenever used, MetalFormSort will be the same whenever used).

  - Each Sort element will present as a card within the Sort scaffold.

  - Each screen that has a Sort will build the Sort using a standard scaffold and inserting the required filter elements into the scaffold.

  - All Sorts will use the same icon.

  - A Sort icon can only appear in the action bar unless explicitly agreed it will appear somewhere else.

  - We MUST allow multi-tiered sorting (think MS Excel sort)

#### Issues:

  - we are restricted to nested sorting on only 2 columns.

  - The current sorting mechanism is a bad UX.

### Filter:

#### Requirements:

  - A single filter scaffold that adopts best practice UX/UI layouts and methods.

  - Each filter MUST have the same look and feel.

  - Each Filter must have a Reset option that returns to the screens default filters.

  - Each filter must have a Clear All filters butting that removes all filters.

  - Each element of a filter must be a single and common feature that is used across the application (eg: MetalTypeFilter will be the same whenerver used, MetalFormFilter will be the same whenever used).

  - Each Filter Element will present as a card within the Filter Scaffold.

  - Each screen that has a filter will fabricate the filter using the standard Filter Scaffold and inserting the required Filter Elements into the scaffold.

  - All filters will use the same icon.

  - A filter icon can only appear in the action bar unless explicitly agreed it will appear somewhere else.

#### Issues:

  - Each filter looks different.

  - Analytics screens use a different filter icon

  - Different filter elements use dissimilar UX/UI design (eg: horizontal buttons vs vertical checkboxes)

### Dates:

##### Requirements:

  - We get dates from different sources and different timezones. While we need to retain the source timestamps for audit purposes we need to be displaying the local times in the applications.

  - When we do a scrape and create our own timestamp that will use the users local time.

  - When we get data from APIs we capture the timestamp from the source as a record of when the data was produced, and we must also capture the local timestamp for the point in time the data was collected.

  - For Last Updated dates we should always use the local timestamp for the point in time the data was captured.

  - We must always display date and time using the users local time zone.

  - Default display when a date is standalone and not in a table: DD MMM YYYY hh:ss

  - Default display when a date is in a table and time is required is: dd/mm/yy hh:ss

  - Default display when a date is in a table without time is: DD MMM YY hh:ss

##### Issues:

  - Refer to specific screens for specific date issues.

### General look and feel:

#### Requirements:

  - The application MUST have consistent look and feel for all screens, widgets and UX / UI elements.

  - The application MUST present a professional, modern UX/UI using current best practice techniques and tools.

  - The application should use a Bento Grid layout wherever possible and use Glassmorphism sparingly for overlays (like modals or navigation bars) to add a premium, modern feel without sacrificing performance.

  - All UX/UI components will have standardised scaffolds that ensure consistent use.  A screen scaffold will be made up of “pluggable” elements. For example:

    - ListScreenScaffold (eg: Holdings, Live Prices, Spot Prices, Product Profiles, Product Listings) will all have the following elements:

      - opening summary card at the top of the page showing summary information relevant to the screen.

      - A standard table element with the primary data set and columns defined within each screen

      - Standard Back, Filter, Sort and refresh action buttons (plus any screen specific action buttons)

    - AnalysisScreenScaffold (eg: Price Guide, GSR, Local Premium, Local Spread, etc) will all have the following elements:

      - A introductory card including a brief description of the analysis and the User defined tolerances.

      - A latest by Metal Type card including movement and investment guidance (based on user settings)

      - A trend graph showing the movement over time

      - A history table showing data such as date, metal type, key values, movements and investment guide.

      - Standard Back, Filter, Sort and Refresh action buttons (plus any screen specific action buttons)

    - ViewEditScreenScaffold (eg: Holding Detail / Edit Holding, EditProductProfile)

      - The layout of this screen should be the same regardless of weather you are viewing or editing and existing item.

      - If the user is not admin and should not be able to edit the details of the object (eg: Product Profile), the screen will be displayed in read only mode and no save button.

  - All elements of the UI must be standardised using modern UX/UI best practices, with the view to create them once and then plug them into screen scaffolds as required.  Some example elements include:

    - MetalTypeSelector

    - MetalFormSelector

    - RetailerSelector

    - ProductProfileSelector

    - TableView

    - TrendGraph

    - AnalysisIntroCard

    - AnalysisHistoryCard

    - SummaryCard

  - The UX is professional and modern.

  - The User can select from a range of themes.

  - The User can adjust key coloring with their chosen theme.

  - Formatting

    - Date format will default to dd MMM hh:mm

    - Currency format will default to +/-$#,###.## (green/red)

    - Percentage format will default to +/-##.##% (green/red)

    - Table cell cutoff:

      - Table widths should dynamically fill the width of the screen and all columns widths should adjust accordingly to make the most use of the available screen width.

      - Table cells widths should dynamically adjust to fit text

      - Table cell widths should be manually adjustable by the user should dynamic adjustment not be suitable (ie, too much data)

#### Issues:

  - The UX is inconsistent, unprofessional and awkward. For example:

    - Home screen: Local Spot Prices and Global Spot Prices display differently, but show the same type of data.

    - Add Holding: Select Metal Type and Select Retailer are different to the same type of selecting in Filters and Settings and Onboarding

    - Settings screen:  for session timeout, we have to tap on an edit button to go to a radio button list, and yet all other settings are edited within the settings screen.  I found similar inconsistencies in the Onboarding screens.

    - And the list goes on

  - Overall the UX is dull and uninspiring, reminiscent of early mobile applications UI.

  - Formats are not applied consistently across the application

## UI Components

The following are key UI standards that should be created and reused across the application to ensure consistent.

### Screen / Screen Part Scaffolds:

- TitleBar

- ActionBar

- TableScreen

- InputScreen

- BaseCard

- TableCard

### Widget / Card Scaffolds

- BestPriceWidget

- PortfolioValuationWidget

### Filter Scaffolds

- MetalTypeFilter

- MetalFormFilter

- RetailerFilter

- ProviderFilter

- DateFilter

- PriceFilter

### Sort Scaffolds

- MetalTypeSort

- MetalFormSort

- RetailerSort

- ProviderSort

- DateSort

- PriceSort

### Selectors:

- MetalTypeSelector

  - Single Selection allowed

  - Multi Selection allowed

- MetalFormSelector

  - Single Selection allowed

  - Multi Selection allowed

- RetailerSelector

  - Single Selection allowed

  - Multi Selection allowed

- ProviderSelector

  - Single Selection allowed

  - Multi Selection allowed

- DateSelector